PRODUCT REQUIREMENTS DOCUMENT

The Startup School

Phase 1 — Home, Events & Mentors Pages

Backend Architecture, Database & Hosting Plan

| Version | v1.0 |
| --- | --- |
| Date | June 2026 |
| Authors | Madhwendra, Sai, Monarch |
| Stakeholder | Gaurav Bansal |
| Reference | Live site — thestartupschool.in (June 2026) |
| Pages in Scope | Home, Events, Mentors — all sections backend-driven |
| Out of Scope | Tools & Resources page — kept exactly as-is, not part of Phase 1 backend |
| Architecture | Next.js frontend + Express backend (separate, same VPS) + PostgreSQL |
| Hosting | AWS Free Tier (12 months) → AWS Lightsail India (Mumbai) |

1. Scope of This Document

This PRD covers the backend for three pages: Home, Events, and Mentors. These are treated as the primary pages for Phase 1.

Tools & Resources Page — Out of Scope The Tools & Resources page (pitch deck library, founder calendar preview, tool cards grid) stays exactly as it currently is on the live site. It is not part of this Phase 1 backend build and will be handled separately.

All content structure below is based directly on the live site at thestartupschool.in (June 2026). The backend replaces hardcoded content with database-driven content, manageable from an admin panel.

2. Homepage — Section by Section

Eleven sections total. Each one mapped to its backend requirement, in homepage order.

Section 1 — Hero

| Current | Rotating background images (slide-2, slide-3...) with heading 'Stop Ideating. Start Building.' and tagline. |
| --- | --- |
| Backend Change | Hero background images become manageable from admin — admin can add, remove, or reorder hero slides. Heading and tagline text remain as-is (static) or can also be made editable. |
| New Table | hero_slides |

| Field | Type | Notes |
| --- | --- | --- |
| id | uuid | Primary key |
| image_url | text | AWS S3 URL |
| display_order | integer | Order of rotation |
| is_active | boolean | Default: true |

Section 2 — Pinned Upcoming Workshop

| Current | This section already exists in the current code (event promo banner). |
| --- | --- |
| Backend Change | When an admin creates an event on the Events page (upcoming), they get a 'Pin to Homepage' toggle. When pinned, this exact event shows in homepage Section 2. |
| Rule | Only ONE event can be pinned at a time. Pinning a new event automatically un-pins the previous one (is_pinned set to false on the old record). |
| Field on events table | is_pinned (boolean, default false) — added to the events table from Section 3 |

Implementation Note On the backend, when PUT /api/admin/events/:id sets is_pinned = true, run an UPDATE query that first sets is_pinned = false for all other rows, then sets it true for this one. This guarantees only one pinned event exists at any time.

------------------Mentors list Missing ---------------------------

Section 3 — Tools & Resources Preview

| Current | Pitch deck preview strip, founder calendar preview, and tool cards grid (Incubators, Investor DB, Grants, Events Calendar, Pitch Deck Library, Financial Modeler, Cap Table Simulator). |
| --- | --- |
| Backend Change | None for Phase 1. Kept exactly as it currently is. The Tools & Resources page (and this homepage preview) is being handled separately, outside this PRD. |

Section 4 — The Founder's Manifesto

| Current | Gaurav Bansal's quote, photo, and manifesto text block. |
| --- | --- |
| Backend Change | None for Phase 1. Stays exactly as is (static content). |

Section 5 — Mentor Panel Highlights

| Current | 3 cards — Mentor Panel E-Cell IIT Madras, IIM Rohtak Judge & Mentor, Session at Doon B-School. |
| --- | --- |
| Backend Change | None for Phase 1. Stays exactly as is (static content). |

Section 6 — Programs Launching Soon

| Current | The Spark (3-Day Ignition Sprint) and The Transformation (30-Day Deep-Dive), each with 'Show your interest' button. |
| --- | --- |
| Backend Change | Content stays as is. Only the 'Show your interest' buttons connect to the shared Lead Form (Section 9) with a program-specific tag. |

Section 7 — Community Gallery

| Current | Scrolling carousel of 16 community photos. |
| --- | --- |
| Backend Change | Fully backend-driven. Admin can add, edit, and delete gallery items — both images and videos — under one 'Gallery' section. |
| Images | Uploaded from admin panel to AWS S3. Compressed automatically on upload if the file is large. |
| Videos | URL-based only (YouTube or other external links) — no direct file upload for videos. Rendered with an embedded YouTube player on the frontend. |
| New Table | gallery_items |

| Field | Type | Notes |
| --- | --- | --- |
| id | uuid | Primary key |
| type | text | 'image' ¦ 'video' |
| media_url | text | S3 URL for images. External URL (YouTube etc.) for videos. |
| caption | text | Optional caption. Nullable. |
| display_order | integer | Controls carousel order |
| is_active | boolean | Default: true |
| created_at | timestamptz | Auto-set |

Section 8 — Testimonials

| New Section | New section added to homepage. Two types: Video Testimonials and Text Testimonials (rolling/marquee style). |
| --- | --- |
| Admin Options | Admin can add either 'Video Testimonial' or 'Text Testimonial' from one form, with a type selector. |
| Video Testimonial | YouTube link is provided. Frontend renders an embedded YouTube player. |
| Text Testimonial | Name, city, photo (optional), quote text, and the event/program tag — rendered in a rolling/marquee strip. |
| New Table | testimonials |

| Field | Type | Notes |
| --- | --- | --- |
| id | uuid | Primary key |
| type | text | 'video' ¦ 'text' |
| name | text | Person's name |
| city | text | Nullable |
| photo_url | text | S3 URL. Used for text testimonials. Nullable. |
| quote | text | Used for text testimonials. Nullable for video type. |
| youtube_url | text | Used for video testimonials. Nullable for text type. |
| event_tag | text | e.g. 'AI Startup Launchpad, May 2026'. Nullable. |
| display_order | integer | Controls display sequence |
| is_active | boolean | Default: true |

Section 9 — Community Partners

| New Section | New section, placed after Testimonials and before the Footer. Shows partner logos. |
| --- | --- |
| Per Partner | Name, logo image, and website URL. Clicking the logo opens the partner's website (new tab). |
| Backend | Fully manageable from admin — add, edit, delete partners. Logo uploaded to S3. |
| New Table | community_partners |

| Field | Type | Notes |
| --- | --- | --- |
| id | uuid | Primary key |
| name | text | Partner organisation name |
| logo_url | text | S3 URL |
| website_url | text | Opens in new tab on click |
| display_order | integer | Controls display sequence |
| is_active | boolean | Default: true |

Section-10 – Students from

Section-11 – Certifications and Awards (No heading name to be displayed, should have the ability to switch on and off

; UDYAM

Section 10 — Contact / Inquiry Form

| Current | 'To know more about our programs, drop your details below' — Full Name, City, Contact Number, Email, Submit Inquiry. |
| --- | --- |
| Backend Change | One single shared lead form component used across the entire site (homepage, programs, mentors page, events page). Each placement sends a different 'source' tag so admin can filter submissions by where they came from. |
| New Table | leads |

| Field | Type | Notes |
| --- | --- | --- |
| id | uuid | Primary key |
| full_name | text |  |
| city | text |  |
| phone | text | Contact number |
| email | text |  |
| source | text | Tag identifying which form/page this came from. e.g. 'homepage_contact' ¦ 'spark_interest' ¦ 'transformation_interest' ¦ 'apply_mentor' ¦ 'event_inquiry' |
| status | text | 'new' ¦ 'contacted' ¦ 'converted'. Default: 'new'. |
| created_at | timestamptz | Auto-set |

Admin Panel — Leads Filtering Admin can filter the leads list by the source tag — e.g. view only 'Spark' program interest submissions, or only homepage contact form submissions, separately.

Section 11 — Footer

| Current | TSS logo, tagline, company name, social links (LinkedIn, Instagram, WhatsApp, X, YouTube), navigation links, copyright, Privacy Policy, Terms of Use. |
| --- | --- |
| Backend Change | None for Phase 1. Stays exactly as is. |

3. Events Page

The Events page has two tabs — Upcoming and Past. This is the source of truth for the pinned homepage workshop (Section 2).

----------will we have a slideshow on home page-------------

3.1 events table

| Field | Type | Notes |
| --- | --- | --- |
| id | uuid | Primary key |
| title | text | Event name |
| slug | text | URL slug for the event detail page, e.g. /events/ai-workshop-may-2026 |
| description | text | Full event description |
| banner_url | text | S3 banner image URL |
| venue | text | Venue name or 'Online' |
| city | text | City or 'Online' |
| start_date | date |  |
| end_date | date | Same as start_date for single-day events |
| is_past | boolean | true = shown under 'Past' tab. Default: false. |
| is_pinned | boolean | true = shown on homepage Section 2. Only one event can have this true (see 3.2). Default: false. |
| is_active | boolean | false = hidden entirely from the site. Default: true. |
| created_at | timestamptz | Auto-set |

3.2 Pinning Logic

| 1 | Admin creates or edits an event under the Upcoming tab in /admin/events. |
| --- | --- |
| 2 | A 'Pin to Homepage' toggle is available only for upcoming (is_past = false) events. |
| 3 | Admin turns the toggle ON for one event. |
| 4 | Backend runs: SET is_pinned = false for all events, then SET is_pinned = true for this event. |
| 5 | Homepage Section 2 fetches the event WHERE is_pinned = true and is_past = false, and renders it. |
| 6 | If no event is pinned, Section 2 either hides or shows a default 'no upcoming workshop' state — to be confirmed with design. |

3.3 Events Page Endpoints

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| GET | /api/events?upcoming=true | Upcoming tab — all active events where is_past = false. | Public |
| GET | /api/events?past=true | Past tab — all active events where is_past = true. | Public |
| GET | /api/events/pinned | Returns the single pinned event for homepage Section 2. Null if none pinned. | Public |
| GET | /api/events/:slug | Single event detail page. | Public |
| POST | /api/admin/events | Create event. | Admin |
| PUT | /api/admin/events/:id | Update event, including is_pinned and is_past toggles. | Admin |
| DELETE | /api/admin/events/:id | Soft delete: is_active = false. | Admin |

4. Mentors Page

Replaces the hardcoded list of 11 mentors with database-driven records. Used by both the homepage carousel (Section 1 of homepage 'Learn from Masters') and the full /mentors page.

4.1 mentors table

| Field | Type | Notes |
| --- | --- | --- |
| id | uuid | Primary key |
| name | text | Full name |
| title | text | e.g. 'Co-Founder, Hypermine' |
| bio | text | Short bio paragraph |
| photo_url | text | S3 URL |
| linkedin_url | text | Full LinkedIn profile URL |
| display_order | integer | Controls carousel and grid order |
| is_active | boolean | false = hidden. Default: true. |
| created_at | timestamptz | Auto-set |

4.2 Mentors Page Endpoints

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| GET | /api/mentors | All active mentors, ordered by display_order. Used by homepage carousel and full /mentors page. | Public |
| GET | /api/mentors/:id | Single mentor detail. | Public |
| POST | /api/admin/mentors | Create mentor. Photo upload to S3. | Admin |
| PUT | /api/admin/mentors/:id | Update mentor or replace photo. | Admin |
| DELETE | /api/admin/mentors/:id | Soft delete: is_active = false. | Admin |

5. Complete Database Table List

| Table | Powers | Status |
| --- | --- | --- |
| hero_slides | Homepage — Hero | New table |
| events | Homepage Section 2, Events page | New table — includes is_pinned and is_past flags |
| gallery_items | Homepage — Community Gallery | New table |
| testimonials | Homepage — Testimonials | New table |
| community_partners | Homepage — Community Partners | New table |
| leads | Shared lead form (all pages) | New table — filterable by source tag |
| mentors | Homepage carousel, Mentors page | New table |
| users | Admin login / auth | New table — for admin authentication |

6. Admin Panel — Section Summary

| Section | What Admin Can Do |
| --- | --- |
| Hero Slides | Add, remove, reorder homepage hero background images. |
| Events | Create, edit, delete events. Toggle Upcoming/Past. Toggle Pin to Homepage (only one event pinned at a time). |
| Mentors | Add, edit, reorder, soft-delete mentors. Photo upload to S3. |
| Gallery | Add images (uploaded + auto-compressed) or videos (YouTube URL). Reorder, delete. |
| Testimonials | Add Video Testimonial (YouTube link) or Text Testimonial (name, city, photo, quote, event tag). Reorder, delete. |
| Community Partners | Add, edit, delete partner logo + website link. |
| Leads | View all submissions across all forms. Filter by source tag (homepage contact, Spark interest, Transformation interest, etc). Update status. CSV export. |

7. Architecture & Hosting

7.1 Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | Next.js | Existing site, content sections become dynamic |
| Backend | Node.js + Express | Separate REST API server, same VPS |
| Database | PostgreSQL | Self-hosted on VPS |
| ORM | Prisma | Migrations + type-safe queries |
| File Storage | AWS S3 | Hero images, gallery images, mentor photos, partner logos, testimonial photos. Auto-compression on image upload. |
| Auth | JWT | Admin login only for Phase 1 |
| Hosting | AWS Lightsail (Mumbai) | Free Tier for 12 months, then ~Rs. 1,260/month |

7.2 System Diagram

Browser (thestartupschool.in) ¦ v +---------------------------------------+ ¦ AWS Lightsail VPS ¦ ¦ ¦ ¦ Next.js Frontend (Port 3000) ¦ ¦ Express Backend API (Port 5000) ¦ ¦ PostgreSQL Database ¦ ¦ Nginx (reverse proxy + SSL) ¦ +---------------------------------------+ ¦ v AWS S3 Bucket (hero images, gallery, mentor photos, partner logos, testimonial photos)

8. Update Flow — How Content Changes Reach the Website

Same flow applies to every section described above: Hero Slides, Events, Mentors, Gallery, Testimonials, Community Partners.

| 1 | Admin logs into /admin (protected, JWT-based). |
| --- | --- |
| 2 | Admin opens the relevant section (e.g. Gallery) and adds/edits/deletes an item. |
| 3 | Frontend sends a request to the Express API (e.g. POST /api/admin/gallery). |
| 4 | If a file is involved (image), it is uploaded to AWS S3 first — compressed if large — and the resulting URL is saved to PostgreSQL via Prisma. |
| 5 | If it's a video, the YouTube/external URL is validated and saved directly — no S3 upload. |
| 6 | The public-facing page (e.g. homepage) calls the public API (e.g. GET /api/gallery) on next load and shows the updated content immediately — no redeploy needed. |

9. Delivery Milestones

| Timeline | Deliverables | Owner |
| --- | --- | --- |
| Week 1 | - Local dev setup: Node.js, PostgreSQL, Next.js + Express running locally - All 8 tables created via Prisma migrations: hero_slides, events, gallery_items, testimonials, community_partners, leads, mentors, users - AWS account, Free Tier verified, S3 bucket created | Backend |
| Week 2 | - Events API complete, including pinning logic - Mentors API complete - Hero Slides, Gallery, Testimonials, Community Partners APIs complete - Leads API complete with source tagging - Admin auth (JWT) complete | Backend |
| Week 3 | - Homepage migration: all 11 sections connected to backend (except Tools & Resources, Manifesto, Mentor Panel Highlights, Footer) - Events page migration: Upcoming / Past tabs live - Mentors page migration - Shared lead form integrated everywhere with correct source tags | Full Stack |
| Week 4 | - Admin panel complete — all 8 sections live, tested by Gaurav - AWS Lightsail server set up: Nginx + PM2 + SSL - Frontend + backend deployed, both live - End-to-end testing across all three pages | Full Stack |

10. Out of Scope

- Tools & Resources page — kept exactly as is, handled separately

- Founder's Manifesto section — static, unchanged

- Mentor Panel Highlights section — static, unchanged

- Footer — static, unchanged

- Razorpay payments, email automation, WhatsApp automation — Phase 2

- Flutter / Android app — Phase 3

11. Success Criteria

- Homepage Sections 1, 2, 7, 8, 9, 10 are fully backend-driven; Sections 3, 4, 5, 6, 11 remain unchanged as specified

- Admin can pin exactly one upcoming event, and it appears correctly on the homepage

- Events page Upcoming and Past tabs both pull from the same events table

- Mentors page and homepage carousel both pull from the same mentors table

- Gallery supports both images (uploaded, compressed) and videos (YouTube URL only)

- Testimonials section supports both video and text types from one admin form

- Community Partners section is live with clickable logos linking to partner websites

- All forms across the site submit to one shared leads table with correct source tags, filterable in admin

- Both frontend and backend are deployed on AWS Lightsail and running with PM2

The Startup School  ·  Phase 1 PRD  ·  Confidential — Internal Use Only  ·  thestartupschool.in